Iteration 1

Group 7

Group Members:

Callum MacNeil

Luke Veer

Emma Doan (Ngoc Doan)

Minh Nguyen

Shaoqin Wan

Lam Tieu

William Huynh

Date: Oct 16, 2022

Mention your GitLab repo: 3130 Group Project

https://git.cs.dal.ca/callumm/3130-group-project.git

Iteration Plan

- User Stories & Acceptance Criteria

-Log In

-Register

-Stay Logged In/Show Password

Provide your git project dashboard link.: https://git.cs.dal.ca/callumm/3130-group-project/-/boards

2. Tasks Assignment: Acceptance test and Engineering task

[Necessary Field --> labels,task description, member assigned, start date, end date(expected), status [pending,completed,in progress] ]

- Could be downloaded from gitlab [refer tutorial]

| Corresponding UserStory and Acceptance Criteria | Task(s) | Estimate | Member Assigned | Start | Expected | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AT:1:1 | Debug Android Studio | 6 hours | Callum | 2022-10-13 | 2022-10-13 | Completed |
| AT:1:1 | Implement Espresso Test | 30 Minutes | Callum | 2022-10-13 | 2022-10-13 | Completed |
| AT:1:1 | Pass Espresso Test | 2 hours | Luke | 2022-10-14 | 2022-10-14 | Completed |
| AT:2:2 | Implement Junit Test | 30 minutes | Luke | 2022-10-14 | 2022-10-14 | Completed |
| AT:2:3 | Implement log in functionality | 3 hours | Callum | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:1 | Implement Espresso Test for register page nav | 30 minutes | Callum | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Implement register page nav | 4 hours | Luke | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Implement firebase Junit test | 30 minutes | Luke | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Write Espresso Tests for register feature | 1 hour | Emma | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Write Junit Test for register feature | 1 hour | Emma | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Build UI For register feature | 1.5 hours | Shaoqin | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Implement type-tracking to notice user’s input validity of confirmed password and email | 1.5 hour | Shaoqin | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Set up Firebase and connect the app to the Database | 30 minutes | Minh | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Build logic to validate username, email, and password | 1.5 hours | Minh | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Implement save user input to Database logic | 30 minutes | Minh | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Add dependencies and config for Espresso Test to pass | 30 minutes | Emma | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Implement UI for User Type drop-down selection | 30 minutes | Shaoqin | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Refactor Espresso Tests for register feature | 30 minutes | Emma | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Build logic and validation for User Type drop-down selection | 30 minutes | Shaoqin | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Refactor Espresso Tests for register feature | 30 minutes | Emma | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Build logic and validation for User Type drop-down selection | 30 minutes | Shaoqin | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Build on-click methods to display messages (validation output) and switch to the login windows | 1.5 hours | Minh | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Update the logic and make changes to failed tests | 1 hour | Emma | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Document code and ensure meaningful comments, variable, and method names | 1 hour | Minh | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Refactor and format code | 1 hour | Shaoqin | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:2 | Update the code to pass the Espresso test | 1 hour | Emma | 2022-10-14 | 2022-10-14 | Completed |
| AT:3:1 | Write Espresso Tests | 30 minutes | Lam Tieu | 15th October | 15th October | Completed |
| AT:3:2 | Write Espresso Tests | 30 minutes | Lam Tieu | 15th October | 15th October | Completed |
| AT:3:3 | Write Espresso Tests | 30 minutes | Lam Tieu | 15th October | 15th October | Completed |
| AT:3:1 | Set up files/Create Landing page from Login | 1 hour | Lam Tieu | 14th October | 14th October | Completed |
| AT:3:1 + AT:3:2 + AT:3:3 | Implement showHidePassword() method to show/hide password when clicking button | 1 hour | William Huynh | 15th October | 15th October | Completed |
| AT:3:1 + AT:3:2 + AT:3:3 | Run the code and run tests; tests not run | 20 minutes | Lam Tieu | 15th October | 15th October | Completed |
| AT:3:1 + AT:3:2 + AT:3:3 | Fix gradle files and run tests; all tests passed | 20 minutes | William Huynh | 15th October | 15th October | Completed |
| AT:3:1 + AT:3:2 + AT:3:3 | Integrate feature with other pair’s LogIn code/Update feature with new LogIn code | 2 hours | William Huynh | 15th October | 15th October | Completed |
| AT:3:4 | Implement stay logged in feature to stay inside the app once the user already logged in before | 2 hours | William Huynh | 16th October | 16th October | Completed |
| AT:3:4 | Refractor stay logged in code and pushed to gitlab/Merge with ‘master’ branch | 1 hour | Lam Tieu | 16th October | 16th October | Completed |

3. Work Schedule (May 27th 2019 ~ June 18th 2019) [This is not mandatory, but it keeps track of the contribution of each group member]

| Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| Group Meeting: Brainstorming user stories |  | Lab 3: Agile game |  |  |  | Generated a list of user stories |
| Set up a board in Trello for user stories |  |  |  |  |  | Group review |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| Group Meeting: Iteration 1 Planning, programming pairs assigned, User stories assigned to programming pairs | Callum set up git lab repo and added members | Client Meeting: discussed the user story with client if clarification is needed | Shaoqin added the starting code to the main branch | Callum set up CI/CD pipeline |  |  |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| Group Meeting |  | Client Meeting: | Callum and Luke began ping pong style pair programming | Callum and Luke finished programming log in feature | Group meeting: Finishing touches before merging | Took demo video and filled out the iteration report |
|  |  |  |  |  | Merging branches and debugging tests |  |
|  |  |  |  |  | Resolving merge conflict and small refactor | Submit iteration report 1 |
| 17 | 18 |  |  |  |  |  |

4. Iteration Plan Change Log [Depends on Situation if you have made any changes in the iteration plan ]

Progress Charts

- Testing Report

Following are situations to consider.

  - If you have your CI running with Junit tests, provide screenshots of Espresso tests as shown above and discussed in the tutorial.

  - If you have not yet configured CI, show the proof of testing for both Junit and Espresso test as discussed in the tutorial.

Note: Take snapshots of the espresso and Junit tests if not configured by the CI when every 3-4 issues are completed.

2. Burndown Chart

Check out the tutorial and learn how to make the burndown chart.

3. Velocity Chart TO BE UPDATED

Regular Standup Meetings [Can have your own format]

- General + Lab Meeting Minutes: 2022-09-29

Time and location: Teams

Attendance: Emma, Minh, Shaoqin, Callum, Luke, Lam, William

Summary:

- Client Meeting (30 minutes):

- Met up with client TA through Microsoft Teams

- Discussed and choose the critical user stories that need to work on

- Evaluated user stories and decide the priority of each task during the implementation phase

- Iteration Planning (1 hour)

- We set up Gitlab before the meeting and listed user stories and upload it to Gitlab on the day of meeting.

- Set up Gitlab

- Finished User Stories

- We evaluated user stories by story points:

- Use Planning Poker to help with the estimation

- Effort estimation:  1-7 (least to most)

- Points: 1pt = 2 hours

- Overestimate is better than underestimate

- Update every time we hit save, commit and push to remote repo to minimize conflicts

- Constantly update with teammates on progress

- Create shared database and update database accordingly

- We brainstormed and discussed on the logic of each feature and how each feature could be implemented

- We assigned programming pairs and tasks that each programming pair will be responsible with.

- Upload user stories to Gitlab

- Evaluate and upload stories point to Gitlab

- Assign and upload programming pairs to Gitlab

3. General Meeting Minutes: 2022-10-06

Time and location:  Teams

Attendance: Emma, Minh, Shaoqin, Callum, Luke, Lam, William

Summary:

Working on progress:

- Discuss with clients further on requirements and type of users

- Each pair started working on the allocated user stories.

- We finalized the common way to document code, file naming, and version control methods.

- Decide the day of code review

- Finalize the day of finishing Espresso test and Junit test for each feature

- Ensure the engineering tests that we used are for each acceptance test

4. General Meeting Minutes: 2022-10-13

Time and location:  In person – SUB

Attendance: Emma, Minh, Shaoqin, Callum

Summary:

Work in progress:

- Meet with client TA in person to update on first iteration process

- Work on the allocated user stories.

- Work on Espresso Test and Junit Tests, run test when finish

- Ensure the engineering tests that we used are for each acceptance test

Iteration Post-mortem Review [4/100]

Issues With Development

Some main issues could be listed such as:

- Connection with Firebase Database

- Espresso Test and JUnit Test failed (ex: RunTimeException, PerfomanceException with ‘single click’)

- Merge conflicts

Solutions

- Connect firebase and ensure to download the google-services.json file

- Ensure the build gradle file is correct

- Pull any changes first before merge again

Goals for Upcoming Iteration

- Work on the next iteration early

- Minimize issues

Links: